# 01 - PROJECT ROADMAP

## Executive Summary

This roadmap defines the delivery strategy for building the Am1als custom Salla Twilight theme based exclusively on the supplied design screens. It serves as the execution plan before any implementation begins.

## Project Vision

Deliver a premium, maintainable, mobile-first shopping experience by extending the official Twilight theme while maximizing reuse of existing theme capabilities.

## Business Objectives

Create a luxury shopping experience.

Increase conversion through streamlined UX.

Support multi-brand merchandising.

Improve customer retention with loyalty and post-purchase features.

## Technical Objectives

Reuse Twilight components whenever possible.

Minimize custom code.

Build reusable sections and components.

Ensure accessibility, SEO and performance.

## Project Scope

Included

Home

Product Details

Cart

Favorites

Orders

Tracking

Notifications

Account

Loyalty

Offers

Brands

Stories

Authentication

FAQ

Policies

Popups & Toasts

Excluded (based on current design set)

Unprovided desktop-specific screens

Custom checkout beyond Salla capabilities

Features not represented in the supplied designs

## Development Phases

| Phase | Goal | Dependency |
| --- | --- | --- |
| Phase 1 | Architecture & Planning | - |
| Phase 2 | Design System | 1 |
| Phase 3 | Core Layout | 2 |
| Phase 4 | Commerce Pages | 3 |
| Phase 5 | Customer Area | 4 |
| Phase 6 | Content Pages | 3 |
| Phase 7 | Optimization | 5,6 |
| Phase 8 | QA & Release | 7 |

## Timeline

Recommended execution: 8 logical phases. Each phase must satisfy its acceptance criteria before the next begins.

## Risks

Missing Figma metadata (styles/variables).

Scope expansion during implementation.

Creating unnecessary custom components instead of Twilight reuse.

## Acceptance Criteria

Architecture approved.

Component inventory finalized.

Theme mapping completed.

Development phases approved before coding.