# 16 - DEVELOPMENT PHASES

Logical implementation phases for the supplied Salla Twilight theme. Each phase should be completed and approved before the next phase begins.

| Phase | Goal | Scope | Deliverable | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Phase 1 | Project Setup & Architecture | Theme structure, tooling, base configuration | Approved architecture | Reviewed and approved |
| Phase 2 | Design System | Tokens, reusable components, utilities | Reusable UI foundation | Reviewed and approved |
| Phase 3 | Core Layout | Header, footer, navigation, shared layouts | Global layout complete | Reviewed and approved |
| Phase 4 | Commerce | Home, product, cart, offers, brands | Commerce flow complete | Reviewed and approved |
| Phase 5 | Customer Area | Authentication, account, favorites, notifications, loyalty | Customer features complete | Reviewed and approved |
| Phase 6 | Orders | Orders, tracking, rating, cancellation | Order management complete | Reviewed and approved |
| Phase 7 | Content | FAQ, policies, stories, support pages | Content pages complete | Reviewed and approved |
| Phase 8 | Optimization & QA | Performance, SEO, accessibility, testing | Release ready | Reviewed and approved |

## Execution Rules

Do not start implementation before architecture approval.

Complete reusable components before page assembly.

Validate each phase against acceptance criteria.

Regression test before moving to the next phase.

Document deviations from the approved plan.